Git Shared Folder Thing

Josh Brown
CS 499

Vision Statement

Project Goals
- Allow users to share files seamlessly and privately over some kind of network.
- Not rely on a cloud service or centralized server.

Project Scope
- Desktop app with a background service that detects changed files and sends them to other peers.
- Android app similar to the dropbox one. Does not automatically download files to probably space constrained device but able to browse through files and download or share them on command.

High Level Features
- Automatically try to find known peers at known previous locations.
- Peer IP addresses may propagate through the network.
- Automatically recognize, upload, and download files.
- Setting to not download files automatically outside some size range.
- Erase old history so the local git repository doesn’t get too bloated.
- User can cherry pick files to be downloaded or never downloaded.
- Several separate shared folders if needed.

Project Backlog
ID	Description	Points
D01	Check for changes in one folder inside a git repo and send those to another repo on disk	8
D02	Set up some sort of peer registry	5
D03	Make queries to known peers	3
D04	Interact with peers on a different computer over LAN	5
D05	Implement some sort of identity validation	8
D06	Ensure data is encrypted on transmission	8
D07	Interact with peers over the internet	3
D08	Accept a validated connection from a peer at an unknown location	5
D01a	Create a particularly formatted git repo	2
D01b	Recognize and log changed files	1
D01c	Automatically commit and push to a git repo on disk	2
D01d	Push after negotiating with a peer at localhost	3
D09	Make a quick GUI to look at files	3
D10	Have GUI program be able to command background service	5
D11	Implement useful user commands	8
A01	Mock up GUI	8
A02	Connect to a peer and query available files	5
A03	Download an available file	2
A04	“Share” an available file	5

Sprint 1
ID	Description	Points
D01a	Set up a command line app with JGit	1
	Create folders and a git repo	1
D01b	Query git for changed files	0.8
	Identify paths and save to a log file	0.2
D01c	Commit changes periodically	1
	Push to a repo on disk from config file	1
D01d	Listen for commands via network	2
	Send commands via network	0.3
	Implement a peer system on localhost	0.7
D02	UUIDs for each peer	3
	Save file with UUIDs and addresses	2
D03	Implement a query system	1.5
	Listen for queries	1
	Make queries automatically	0.5